Project Planning and Strategy

for a Machine Learning Pipeline

Project: House Price Prediction

Akash Kumar Saroj

Machine Learning Engineer Intern, YuvaIntern

BS Computer Science & Data Analytics, IIT Patna

Week 1 Task - Project Planning and Strategy for ML Pipeline

August 2026

# Table of Contents

1. Introduction

2. Problem Statement

3. Project Objectives

4. Research and Background

5. Methodology and Approach

6. Timeline and Milestones

7. Resource Requirements

8. Risk Assessment and Mitigation Plan

9. Success Metrics and Validation Strategy

10. Strategic Roadmap for Implementation

11. Conclusion

# 1. Introduction

House prices depend on a lot of things - location, size, number of rooms, how old the property is, the neighborhood, and so on. Estimating a fair price manually takes time and is usually pretty subjective, different people can look at the same house and give very different numbers. For this project, I want to build a machine learning pipeline that can predict a house's price using structured data instead of guesswork.

I picked this problem because it's a well-known one in the ML space, there's a lot of material and public datasets around it, and it touches basically every stage of a real ML project - from defining the problem to eventually thinking about deployment. That makes it a good fit for this internship since I'm still fairly new to the hands-on side of ML.

This document is the Week 1 submission for the Machine Learning Engineer internship at YuvaIntern. It covers how I'm planning to approach the rest of the project over the next five weeks - preprocessing, building the model, evaluating it, tuning it, and wrapping everything up.

# 2. Problem Statement

Given data about a house (things like area, number of bedrooms and bathrooms, year it was built, and which neighborhood it's in), the goal is to predict its sale price as accurately as I can using a supervised ML model.

## 2.1 Hypothesis

My assumption going in is that most of the variation in house prices can be explained by a mix of structural features (area, number of rooms, build quality) and location-related features (neighborhood, nearby amenities). If that's true, a regression model should be able to pick up on these patterns and make reasonably accurate predictions on houses it hasn't seen before.

## 2.2 Significance

Being able to estimate house prices automatically is genuinely useful - real estate platforms, banks looking at loan collateral, and regular buyers/sellers could all use something like this to get a fair estimate. From a learning perspective, it's also a good problem because it forces me to go through every part of the ML pipeline - cleaning data, engineering features, trying different models, evaluating them properly, and thinking about how it would actually be deployed.

## 2.3 What I'm Expecting to Get Out of This

- A cleaned housing dataset where I understand what preprocessing decisions were made and why.

- A regression model that predicts prices with some quantified error (RMSE, R-squared, etc.).

- Code that's documented well enough that someone else (or future me) could re-run it, hosted on GitHub.

- A better sense of how different algorithms and evaluation approaches trade off against each other.

# 3. Project Objectives

- Define a clear, specific ML problem around predicting house prices.

- Build out a full pipeline - data collection, preprocessing, modeling, evaluation, and a plan for deployment.

- Try a few different regression algorithms and be able to explain why I picked the final one.

- Use proper evaluation and validation so the model isn't just memorizing the training data.

- Keep every stage documented well enough that I could show this project in an interview and explain my decisions.

- Push working code to GitHub - this is required for the certificate anyway, so it's non-negotiable.

# 4. Research and Background

House price prediction is one of the more commonly used problems for learning applied ML - the Boston Housing dataset and the Ames Housing dataset (used in Kaggle's "House Prices - Advanced Regression Techniques" competition) are probably the two most referenced ones. From what I've read while researching this, most solutions follow a fairly similar pattern: explore the data first to understand distributions, deal with missing/categorical values, engineer a few useful features, and then compare a handful of regression algorithms starting from something simple like Linear Regression up to ensemble methods like Random Forest or Gradient Boosting.

One thing that comes up a lot in write-ups and discussions on this problem is that feature engineering and how you handle categorical/location variables tends to matter more than which algorithm you pick. That's something I want to keep in mind for Week 2 when I get into preprocessing.

# 5. Methodology and Approach

## 5.1 Data Collection

I'll be using a publicly available housing dataset, most likely the Ames Housing dataset from Kaggle, so there's no licensing issue. It'll be pulled from Kaggle (or a similar open source) and kept version-controlled in the project's GitHub repo.

## 5.2 Data Preprocessing

This is where I'll handle missing values, fix data types that are wrong, look for and deal with outliers, and encode categorical columns like neighborhood or property type. Going into this in detail is what Week 2 is for.

## 5.3 Feature Engineering

I'm planning to try creating a few new features from the raw data - like property age (current year minus year built), combining basement and above-ground area into a total living area, or a bathroom-to-bedroom ratio. The idea is that these might capture relationships the raw columns don't show as clearly on their own.

## 5.4 Algorithm Selection

I want to compare a few regression algorithms rather than jumping straight to one - Linear Regression as a simple baseline, then Decision Tree, Random Forest, and Gradient Boosting. Whichever one I end up going with, I'll justify the choice based on how it performs on validation data, how interpretable it is, and how long it takes to train. This gets covered properly in Week 3.

## 5.5 Evaluation

For evaluation I'll be using RMSE, MAE, and R-squared, along with k-fold cross-validation so the results aren't just based on one lucky (or unlucky) train-test split. More detail on this in the Week 4 submission.

## 5.6 Optimization

Once I have a working model, I'll try tuning it using Grid Search and Random Search to see if performance improves, while keeping an eye on overfitting. This is Week 5's focus.

## 5.7 Deployment Planning

Towards the end (Week 5/6) I want to sketch out how this model could actually be used - probably wrapping it in a simple Flask or FastAPI endpoint. I'll also touch on things like fairness across different neighborhoods and being transparent about what the model is and isn't good at.

# 6. Timeline and Milestones

The internship is structured as six weeks, and I'm planning to submit something concrete at the end of each one:

| Phase | Duration | Key Activities | Deliverable |
| --- | --- | --- | --- |
| Week 1 | Aug 18 - Aug 24 | Project planning, problem definition, literature review, methodology design | Project Plan Document |
| Week 2 | Aug 25 - Aug 31 | Data collection, cleaning, exploratory data analysis, feature engineering strategy | Preprocessing Report |
| Week 3 | Sep 1 - Sep 7 | Model selection, baseline implementation, code documentation | Implementation Report |
| Week 4 | Sep 8 - Sep 14 | Model evaluation, cross-validation, error analysis | Evaluation Report |
| Week 5 | Sep 15 - Sep 21 | Hyperparameter tuning, optimization experiments | Optimization Report |
| Week 6 | Sep 22 - Sep 29 | Consolidation, final report, deployment plan, reflection | Final Report |

A few of these weeks depend on each other - Week 2's preprocessing depends on how I scoped the problem in Week 1, Week 4's evaluation needs the model from Week 3, and Week 5's tuning needs the evaluation baseline from Week 4. So if one week slips, it's going to push into the next one unless I build in some buffer time, which I'm trying to keep in mind.

# 7. Resource Requirements

Nothing exotic needed here, just standard open-source tools:

| Category | Resources |
| --- | --- |
| Programming Language | Python 3.x |
| Core Libraries | NumPy, Pandas (data handling); Matplotlib, Seaborn (visualization); Scikit-learn (modeling and evaluation) |
| Development Environment | Jupyter Notebook / VS Code |
| Dataset Source | Publicly available housing datasets (e.g., Kaggle's Ames Housing / Boston Housing dataset) |
| Version Control | Git and GitHub for code versioning and submission |
| Documentation | Microsoft Word for report writing; draw.io / diagrams.net for architecture diagrams |
| Computational Resources | Local machine (CPU-based training is sufficient for this problem scale) |

# 8. Risk Assessment and Mitigation Plan

Some things I'm anticipating could go wrong, and how I'd try to deal with them:

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Dataset contains missing or noisy values that reduce model accuracy | High | Medium | Apply systematic imputation, outlier detection, and validation checks during preprocessing |
| Overfitting on training data due to limited dataset size | Medium | High | Use k-fold cross-validation, regularization (Ridge/Lasso), and hold-out test sets |
| Irrelevant or redundant features degrading model performance | Medium | Medium | Use correlation analysis and feature importance ranking to select relevant predictors |
| Time constraints limiting depth of experimentation | Medium | Medium | Follow the phased weekly timeline strictly and prioritize core deliverables over exploratory extras |
| Model performing well on training data but poorly on unseen/real-world data | Low | High | Validate on a separate test set and monitor generalization gap between train and test metrics |

# 9. Success Metrics and Validation Strategy

Here's how I'll judge whether this project actually worked:

- Model performance - aiming for a reasonable RMSE relative to average house price, and R-squared above roughly 0.75 on the test set.

- Generalization - training and validation performance shouldn't be too far apart, otherwise it's probably overfitting.

- Reproducibility - the code should be clean enough that I (or anyone else) could re-run the whole pipeline from GitHub.

- Documentation - each week's report should actually explain the decisions I made and why, not just describe what I did.

For validation, I'll mostly rely on k-fold cross-validation while building the model, and keep a separate test set aside that I only touch at the very end to report the final numbers - that way the final performance isn't inflated by having tuned things against it.

# 10. Strategic Roadmap for Implementation

My overall plan is to treat this as one connected project rather than six separate assignments that happen to share a topic. That way the Week 6 report actually summarizes real progress instead of being written from scratch at the end.

- Phase 1 (Week 1): Define the problem, plan things out, set up the GitHub repo.

- Phase 2 (Weeks 2-3): Build the data pipeline and get a baseline model working.

- Phase 3 (Weeks 4-5): Properly evaluate the model and try to improve it.

- Phase 4 (Week 6): Pull everything together into a final report and note down what I learned.

# 11. Conclusion

This document lays out how I'm planning to approach House Price Prediction as my project for the Machine Learning Engineer internship. Going step by step - problem definition, data prep, modeling, evaluation, tuning, and finally deployment planning - should give me a working pipeline by the end plus a decent practical understanding of what it actually takes to build an ML solution end to end, not just the theory. The next few weekly reports will build on what's laid out here.